**Project Status Report**

|  |  |
| --- | --- |
| **Project Name** | Industrial Fibre Optic Monitoring System |
| **Team Members** | Alan Cranbury, Nick Oudyk, Chris Brown |
| **Report Date** | November 16, 2012 |

**Project Overall Status: Green**

Transmission and reception of optical wave works very well, we are considering adding an opamp to clean up the rise and fall times in higher frequencies.

**Activities – During the Past Week**

|  |  |  |
| --- | --- | --- |
| **Activity** | **Planned Completion Date** | **% Complete** |
| Project Plan/Schedule | November 16, 2012 | 100 |
| Tx and Rx Prototype | November 16, 2012 | 100 |

**Activities Planned – For the Next Week**

|  |  |
| --- | --- |
| **Activity** | **Planned Completion Date** |
| Time Division Multiplexed Frames | November 23, 2012 |
| Demonstration of Frame Transmission | November 23, 2012 |

**Outstanding Issues**

|  |  |  |  |
| --- | --- | --- | --- |
| **Issue** | **Responsibility** | **Date to be Resolved** | **Proposed Resolution** |
|  |  |  |  |

**Changes to Plan**

|  |  |  |
| --- | --- | --- |
| **Change** | **Date of Change** | **Impact to Project** |
|  |  |  |
|  |  |  |

**Project Meetings**

|  |  |  |
| --- | --- | --- |
| **Subject** | **Date of Meeting** | **Attendees** |
| Project Plan/Schedule | November 14, 2012 | Nick Oudyk, Alan Cranbury |
| Github Setup | November 16, 2012 | Nick Oudyk, Alan Cranbury, Chris Brown |